# Project Documentation Template

A comprehensive template for planning, executing, and documenting software development projects.

# 1. Project Overview

## Project Title

EcomScrape – E-commerce Product Scraper & Data Exporter

## Objective

To build a robust, configurable Python tool that scrapes product data from e-commerce sites, cleans and normalises it using Pandas, and exports ready-to-use CSV and Excel files, with optional JSON/API output for integration into other systems.

## Problem Statement

Analysts, developers, and small businesses often need structured product data (prices, availability, ratings, etc.) from e-commerce sites. Manual collection is slow and error-prone, and many existing tools are either paid, difficult to customise, or provide messy, uncleaned data. There is a need for a reusable, configurable scraper that can reliably collect, clean, and export product data with minimal manual intervention.

## Target Users

- Data analysts and data scientists performing pricing and competitor analysis.
- Backend developers integrating external product data into internal tools.
- Small e-commerce business owners monitoring competitor prices.
- Students/learners wanting a realistic web scraping + data cleaning project.

## Value Proposition

EcomScrape provides an end-to-end pipeline: Scrape → Clean → Validate → Export → (Optionally) Serve via API.

Key value points:
- Config-driven (site selectors, headers, URLs) so it can be reused across multiple sites.
- Built-in error handling, retry logic, and rotating headers to improve robustness.
- Clean, normalised outputs suitable for Excel and data analysis tools.
- Optional REST API so the scraper can be used as a service, not just a script.

## Success Criteria

- Successfully scrape and clean ≥ 200 products from at least one e-commerce site (or demo site).
- Export cleaned product data to both CSV and Excel with correct column types.
- Handle common network errors and parsing issues without crashing (graceful failure + logging).
- Implement rotating User-Agent headers and verify behaviour via logs.
- Provide at least one working API endpoint returning product data as JSON.
- Document installation, configuration, and usage clearly so another person can run the tool.

# 2. Requirements

## Functional Requirements

- The system shall fetch HTML content from one or more configured e-commerce URLs.
- The system shall parse product attributes using selectors defined in a configuration file (YAML/JSON), including at minimum:
  - Product name
  - Product URL
  - Current price
  - (Optional) Original price
  - Availability status
  - Rating (if present)
  - Number of reviews (if present)
  - Category (if present)
  - Image URL (optional)
- The system shall load scraped data into a Pandas DataFrame.
- The system shall clean and normalise data, including:
  - Converting price strings to numeric values.
  - Converting review counts to integers.
  - Standardising availability values into a fixed set of categories.
- The system shall export cleaned data to:
  - CSV files.
  - Excel files.
- The system shall log key events and errors (e.g. failed requests, parse errors, export errors).
- The system shall support rotating HTTP headers (e.g. multiple User-Agent strings) on requests.
- The system shall implement retry logic and timeouts for HTTP requests.
- The system shall provide a CLI interface to:
  - Select a configuration file.
  - Choose export format(s).
  - Optionally set a maximum number of products.
- The system may provide a REST API to:
  - Return the latest product dataset as JSON.
  - Optionally filter results by price, category, or availability.

## Non-Functional Requirements

- Performance:
  - Able to scrape and process several hundred products within a reasonable time on a standard desktop and connection.
- Reliability:
  - No unhandled exceptions for expected network or parsing errors.
  - Clear logging to support troubleshooting.
- Maintainability:
  - Modular structure (separate modules for fetching, parsing, cleaning, exporting, API).
  - Site-specific details defined in external configuration files.
- Usability:
  - Simple CLI usage with help text and examples.
  - Clear error messages that indicate what went wrong and how to fix it.
- Portability:
  - Runs on Windows (primary) and should work on other platforms with Python 3.10+ and minimal changes.
- Security:
  - No hard-coded credentials or sensitive data in the codebase.
  - Designed to respect target sites’ robots.txt and terms of use.

## Constraints

- Must be implemented using Python and open-source libraries.
- Primary HTTP approach should use lightweight HTTP clients (requests/httpx) rather than heavy browser automation, except where absolutely necessary.
- Only publicly accessible product pages will be scraped (no login-protected or paywalled content).
- Project is intended for educational and portfolio purposes and must use conservative scraping practices (delays, limited volume).

## Assumptions

- Target e-commerce pages use reasonably consistent HTML structure within a site.
- Target sites do not aggressively block polite, low-frequency scraping with rotating headers.
- The volume of data (hundreds to low thousands of rows) is manageable on a typical local machine using Pandas.
- Users are able to edit configuration files and run Python scripts from the command line.

## Out of Scope

- Bypassing sophisticated anti-bot systems (e.g. CAPTCHAs, advanced JavaScript challenges).
- Scraping authenticated or paywalled areas requiring login.
- Large-scale crawling of entire domains or thousands of pages.
- Advanced analytics or machine learning on top of scraped data (could be a separate project).
- A fully polished graphical desktop application.

# 3. User Personas

## Persona 1

Name: Alex
Role: Junior Data Analyst
Goals:
- Quickly obtain structured product data for pricing and competitor analysis.
Needs:
- Simple commands to run the scraper.
- Clean CSV/Excel files that load into Excel, Power BI, or Python notebooks.
Frustrations:
- Manual copy-and-paste from websites.
- Inconsistent data formats causing spreadsheet errors.
Technical Ability:
- Comfortable with basic Python and command line.
Scenario of Use:
- Alex runs 'python cli.py --config configs/site1.yaml --format csv excel', then opens the resulting files in Excel to compare prices across categories.

## Persona 2

Name: Priya
Role: Backend Developer
Goals:
- Integrate competitor product data into an internal service.
Needs:
- A scriptable tool that can be automated and, ideally, exposed via a REST API.
Frustrations:
- Having to rewrite one-off scrapers for each new site.
- Brittle code that breaks when page structure changes.
Technical Ability:
- Strong Python and web service experience.
Scenario of Use:
- Priya deploys the scraper, runs it regularly, and queries 'GET /products' from another service to pull in structured product data.

## Persona 3

Name: Jamie
Role: Small E-commerce Business Owner
Goals:
- Track competitor pricing for key products without paying for expensive SaaS tools.
Needs:
- Clear instructions and outputs in Excel format.
Frustrations:
- Time-consuming manual checks of competitor websites.
- Tools that are too technical or require coding.
Technical Ability:
- Basic computer skills; can follow step-by-step instructions.
Scenario of Use:
- Jamie uses a pre-configured script or batch file that runs the scraper and produces an Excel file of competitor prices for weekly review.

# 4. User Stories & Acceptance Criteria

## User Story 1

As a data analyst, I want to export cleaned product data to CSV and Excel so that I can easily analyse it in Excel or BI tools.

Acceptance Criteria:
- When I run the CLI with '--format csv excel', the system generates:
  - A timestamped CSV file in an 'outputs/processed/' directory.
  - A timestamped Excel file in an 'outputs/processed/' directory.
- Both files contain consistent column headers (e.g. 'name', 'url', 'price_current', 'availability', 'rating', etc.).
- Price columns are numeric, and review counts are integers where possible.
- If export fails, a clear error message is displayed and logged.

## User Story 2

As a developer, I want the scraper to rotate request headers so that it behaves more like genuine browser traffic and is less likely to be blocked.

Acceptance Criteria:
- A list of User-Agent strings is defined in the configuration file.
- Each outgoing HTTP request uses one of the configured User-Agent values.
- The header used per request is visible in debug logs.
- If header rotation is disabled in configuration, a default header is used.

## User Story 3

As a user, I want the scraper to handle network errors without crashing so that temporary issues do not stop the entire scrape.

Acceptance Criteria:
- Network timeouts and 5xx responses trigger retries up to a configured maximum.
- Failed URLs after all retries are logged, and the script continues with other URLs.
- At the end of the run, the script outputs a summary (e.g. successful pages, failed pages).
- No unhandled exceptions are raised for standard network error conditions.

## User Story 4 (Optional API)

As a backend developer, I want to retrieve scraped product data via a REST API so that I can integrate it into other systems.

Acceptance Criteria:
- 'GET /products' returns a JSON response containing an array of product objects matching the defined schema.
- The endpoint returns HTTP 200 on success.
- If no data is available, the endpoint returns an empty list or an informative message.
- (Optional) Query parameters such as 'min_price', 'max_price', or 'category' filter the results.

# 5. System Architecture

## High-Level Architecture Overview

The system follows a modular pipeline:
1. Configuration Loader – Reads a YAML/JSON file specifying site URLs, selectors, headers, and settings.
2. HTTP Client (Fetcher) – Sends HTTP requests with timeouts, retries, and rotating headers to retrieve HTML.
3. Parser – Extracts raw product fields from HTML using selectors defined in the configuration.
4. Data Cleaner (Pandas) – Loads raw records into a DataFrame and applies cleaning, normalisation, and validation.
5. Exporter – Writes cleaned data to CSV and Excel.
6. API Layer (optional) – Exposes the cleaned dataset via REST endpoints.
7. CLI Interface – Orchestrates the above components based on user arguments.

## Architecture Diagram

Architecture Diagram: (Insert Diagram Here)
Suggested diagram:
Config File → HTTP Client → Parser → Data Cleaner (Pandas) → Exporter (CSV/Excel)
        ↘ Optional API (JSON responses)

## Component Descriptions

- config.py – Loads and validates configuration files, exposes site settings to other modules.
- fetch.py – Handles HTTP requests, header rotation, retries, and logging of responses/errors.
- parser.py – Uses an HTML parser (e.g. BeautifulSoup/lxml) and config-defined selectors to extract product attributes.
- cleaner.py – Contains Pandas functions to convert and standardise prices, availability, ratings, review counts, etc.
- exporter.py – Exports DataFrames to CSV and Excel, applies basic formatting (e.g. header row, numeric formats).
- api.py – Implements a FastAPI/Flask app providing 'GET /products' (and possibly other endpoints).
- cli.py – Provides a command-line interface (argument parsing) and orchestrates the scrape–clean–export workflow.

## Tech Stack Justification

- Python – Mature ecosystem for web scraping and data processing.
- requests/httpx – Lightweight, flexible HTTP client libraries well suited to scraping tasks.
- BeautifulSoup / lxml – Widely used HTML parsing libraries with good performance and community support.
- Pandas – Industry-standard library for tabular data cleaning, transformation, and exporting.
- openpyxl/XlsxWriter – Enable more control over Excel generation than default Pandas output alone.
- FastAPI/Flask – Allow quick creation of REST APIs; FastAPI also offers automatic documentation.
- argparse/typer – Support a clean, user-friendly CLI interface.

# 6. Data Model & Schema Design

## Entities & Relationships

Primary entity: Product

Suggested attributes:
- id (internal integer or UUID; optional)
- name (string)
- url (string)
- price_current (float)
- price_original (float, nullable)
- currency (string, nullable or derived)
- availability (string; e.g. 'in_stock', 'out_of_stock', 'preorder', 'unknown')
- rating (float, nullable)
- review_count (integer, nullable)
- category (string, nullable)
- image_url (string, nullable)
- scraped_at (datetime)

In a simple version, each product is independent. If extended, additional entities might include Site (metadata about the e-commerce site) or Category as separate tables.

## ER Diagram

ER Diagram: (Insert Diagram Here)
Suggested ER diagram:
- Product (single entity) with attributes listed above.
- Optional Site entity with a one-to-many relationship to Product.

## API Data Contracts / JSON Schemas

Example Product JSON shape:

{
  "name": "Example Product",
  "url": "https://example.com/product/123",
  "price_current": 19.99,
  "price_original": 29.99,
  "currency": "GBP",
  "availability": "in_stock",
  "rating": 4.5,
  "review_count": 123,
  "category": "Headphones",
  "image_url": "https://example.com/images/123.jpg",
  "scraped_at": "2025-01-01T12:00:00Z"
}

Example GET /products response:

{
  "products": [ /* array of products */ ],
  "count": 250,
  "generated_at": "2025-01-01T12:05:00Z"
}

# 7. UI/UX Planning

## Wireframes

(Insert Images Here)

Planned interfaces:
1. CLI Interface (Text-based)
   - Clear help text (--help) describing all options.
   - Concise summary at the end of a run (number of products, files created, any failures).

2. Optional Streamlit Web UI (Stretch Goal)
   - Simple page with:
     - Dropdown to select configuration/site.
     - 'Run Scrape' button.
     - Summary statistics (e.g. product count, average price).
     - Data preview table.
     - Buttons to download CSV and Excel files.

## User Flows

- Flow 1 – Analyst Running a One-off Scrape
  1. Selects or edits a config file for the target site.
  2. Runs the CLI: 'python cli.py --config configs/site1.yaml --format csv excel'.
  3. Waits for the scrape and cleaning to complete.
  4. Opens the generated CSV/Excel in Excel or BI tools.

- Flow 2 – Developer Using the API
  1. Ensures configuration and scraper logic work via CLI.
  2. Starts the API: 'uvicorn ecomscrape.api:app --reload'.
  3. Calls 'GET /products' from another service or Postman.
  4. Receives JSON data and integrates it into downstream processes.

## Design Notes

- CLI output should be readable and not overly verbose by default; a --debug flag can enable detailed logging.
- Errors should be described in plain language where possible, pointing users to log files for more detail.
- If a web UI is implemented, keep it minimal and focused on core actions: run scrape, inspect, download.

# 8. Development Plan

## Feature Breakdown

- Project setup and environment configuration.
- Configuration loader (YAML/JSON) with basic schema validation.
- HTTP request module with header rotation, timeouts, and retries.
- HTML parsing module using configurable selectors.
- Pandas-based cleaning and normalisation functions.
- CSV exporter.
- Excel exporter with basic formatting.
- CLI entry point and argument parsing.
- Optional REST API (FastAPI/Flask).
- Unit tests and integration tests.
- Documentation (README, example configs, usage examples).

## Timeline & Roadmap

Example for ~3–4 weeks:

- Week 1
  - Set up project structure and version control.
  - Implement configuration loader and basic HTTP client.
  - Prototype a simple scrape of a single page.

- Week 2
  - Develop parsing module with selectors from config.
  - Implement Pandas cleaning and normalisation.
  - Implement CSV and Excel export.
  - Begin writing unit tests for parsing and cleaning.

- Week 3
  - Add header rotation, retries, and improved logging.
  - Finalise CLI interface and options.
  - Implement optional API endpoints.
  - Add integration test covering end-to-end flow.

- Week 4
  - Polish documentation (README, screenshots).
  - Run manual tests on one or more real sites (within ethical limits).
  - Prepare portfolio case study text and images.

## Risk Assessment & Mitigation

- Risk: Target site changes its HTML structure.
  - Mitigation: Use configuration-driven selectors so fixes require only config updates, not code changes.

- Risk: Site blocks or rate-limits scraping.
  - Mitigation: Use delays between requests, rotating headers, obey robots.txt, and keep scrape volumes low.

- Risk: Excel exports become slow or unwieldy for large datasets.
  - Mitigation: Default to CSV for large exports and document recommended data size limits.

- Risk: Users struggle with configuration files.
  - Mitigation: Provide well-commented example configs and step-by-step instructions.

# 9. Testing

## Testing Strategy

Combine automated tests for core logic with manual tests against sample and real pages. Focus on correctness of parsing/cleaning, robustness to errors, and validity of exported files.

## Test Types

- Unit
  - Individual functions for parsing HTML fragments.
  - Cleaning functions (e.g. price conversions, rating extraction).
- Integration
  - Full pipeline using local sample HTML: parse → clean → export.
- End-to-End
  - Run CLI against a controlled test site or static pages, verifying outputs and logs.
- Manual
  - Run against a live e-commerce site (in a limited, ethical way) and inspect generated CSV/Excel manually.

## Test Cases

- Parsing:
  - Given a known product HTML snippet, all required fields are extracted correctly.
  - If a field is missing, appropriate defaults or None are used.

- Cleaning:
  - '£1,234.56' → 1234.56 (float).
  - '4.5 out of 5 stars' → 4.5 (float).
  - '1,234 reviews' → 1234 (int).
  - Missing prices or names are flagged or the row is excluded according to rules.

- Error Handling:
  - Simulated timeout and 500 responses trigger retries, then log failures without crashing.
  - Invalid URLs are handled gracefully.

- Export:
  - CSV and Excel outputs contain the expected number of rows and columns.
  - Data types in exported files match expectations.

## Bug Log

A simple log (e.g. in a Markdown or spreadsheet) recording:
- Bug ID
- Description
- Steps to reproduce
- Expected vs actual behaviour
- Severity
- Status (open/fixed)
- Fix version / date

# 10. Deployment

## Environment Setup

- Install Python 3.10+ on the target machine.
- Create and activate a virtual environment.
- Install dependencies via 'pip install -r requirements.txt' (or Poetry/other tool as used in the project).
- (Optional) Install 'uvicorn' if running the FastAPI API server.

## Build & Deployment Steps

- Clone or download the project repository.
- Configure 'configs/site1.yaml' (or other config files) for target sites.
- Run tests (if included) to ensure environment is set up correctly.
- To use the CLI:
  - 'python cli.py --config configs/site1.yaml --format csv excel'
- To start the API (if implemented):
  - 'uvicorn ecomscrape.api:app --host 0.0.0.0 --port 8000'

## Hosting Configuration

- For CLI-only usage:
  - No special hosting required; can run on a local machine or server.
- For API usage:
  - Host on a small server (VPS or on-prem) with Python environment.
  - Optionally use a process manager (e.g. systemd, supervisor) to keep the API running.
  - Optionally place Nginx/another reverse proxy in front if exposed publicly.

# 11. Portfolio Case Study

## Project Summary

EcomScrape is a Python-based web scraping and automation tool that collects product data from e-commerce sites, cleans and normalises it using Pandas, and exports analysis-ready CSV and Excel files. It includes robust error handling, rotating headers, and an optional REST API for programmatic access to the data.

## Your Role

- Sole designer and developer of the system.
- Responsible for:
  - Requirements analysis and planning.
  - Architecture and data model design.
  - Implementation of scraping, cleaning, exporting, and optional API.
  - Testing, documentation, and packaging as a portfolio project.

## Tech Stack

- Language: Python
- Libraries: requests/httpx, BeautifulSoup/lxml, pandas, openpyxl/XlsxWriter, FastAPI or Flask, argparse/typer
- Tools: Git, virtualenv/Poetry, code editor (e.g. VS Code), possibly Streamlit for optional UI.

## Development Process

- Started by defining the problem and filling out the project documentation template.
- Designed a modular architecture separating configuration, HTTP fetching, parsing, cleaning, and export.
- Implemented a minimal end-to-end pipeline, then added robustness (retries, logging, rotating headers).
- Built CSV and Excel export functionality, verifying data types and structure.
- Added an optional REST API to expose the results as JSON.
- Wrote unit and integration tests and performed manual testing on real pages.
- Finalised documentation and prepared screenshots/demos for portfolio use.

## Challenges & Solutions

- Challenge: Parsing inconsistent HTML structures and formats for prices and ratings.
  - Solution: Developed configuration-driven selectors and robust cleaning functions with regex and explicit type conversions.

- Challenge: Preventing the scraper from crashing due to network errors or unexpected HTML changes.
  - Solution: Implemented retry logic, timeouts, and defensive parsing with clear logging and error handling.

- Challenge: Making the scraper reusable for different sites.
  - Solution: Moved all site-specific details (URLs, selectors, headers) into external configuration files.

## Screenshots / Demo

(Insert Images Here)
Suggested screenshots:
- CLI run showing progress and summary.
- CSV/Excel file open in Excel.
- API response in a browser or Postman.
- Optional Streamlit interface if implemented.

## Lessons Learned

- The importance of separating scraping, parsing, and cleaning concerns to keep the system maintainable.
- How to design a configuration-driven scraping tool that can be adapted to different sites without code changes.
- Practical experience using Pandas for real-world data cleaning and export.
- How to expose a data-processing script as a simple HTTP API.
- Ethical and practical considerations when scraping websites, including rate limiting and respecting robots.txt.